Full-Stack Web Application

Development Plan

PDF Tools — All-In-One PDF Web Platform

Inspired by the CodeCanyon "PDF Tools" Next.js Application by Dosana

Prepared: May 2026

# 1. Executive Summary

This document presents a complete full-stack web application development plan for building an all-in-one PDF tools platform, inspired by the commercial CodeCanyon product "PDF Tools" by Dosana. The reference product is a Next.js/React application offering 26+ PDF utilities (merge, split, convert, compress, protect, OCR-adjacent conversions, and image-to-PDF / PDF-to-image transformations) with multilingual SEO-ready pages and an ad-monetization-friendly architecture.

The plan below describes how to design, architect, build, and ship a comparable production-grade platform from scratch. It covers feature scope, technology choices, system architecture, data and storage strategy, security, SEO and monetization, DevOps, a phased delivery roadmap, team composition, and budget estimates.

## 1.1 Product Vision

Deliver a fast, privacy-first, browser-based suite of PDF utilities that lets any user — without registering — manipulate PDF files in seconds. The platform is monetizable via ads and/or premium tiers, SEO-optimized for high-intent long-tail keywords ("merge pdf online", "convert pdf to word", etc.), and infrastructure-light enough to run profitably on a single mid-tier VPS.

## 1.2 Reference Product Snapshot

| Attribute | Reference Product |
| --- | --- |
| Name | PDF Tools [All In One] |
| Author | Dosana (CodeCanyon) |
| Pricing | $149 Regular / $699 Extended License |
| Stack | Next.js, React, Node.js, JavaScript |
| Tools Offered | 26 PDF utilities |
| Monetization | AdSense-compatible (ads not bundled) |
| Other | Multi-language, SEO-friendly, GA-ready, responsive |
| Storage Policy | Files auto-deleted after 1 hour |

# 2. Feature Scope

## 2.1 Core PDF Tools (MVP)

The platform launches with the following toolset, grouped by category. Each tool is implemented as its own page/route for SEO and as an isolated API endpoint for clean separation.

### PDF Organization Tools

- Merge PDF — Combine multiple PDFs into one document with drag-and-drop ordering.

- Split PDF — Extract a range or split into multiple files.

- Rotate PDF — Rotate individual pages or all pages by 90/180/270 degrees.

- Delete Pages — Remove selected pages with thumbnail preview.

- Organize PDF — Drag-and-drop reorder pages.

- Extract Pages — Pull selected pages into a new PDF.

- Repair PDF — Best-effort recovery of damaged files (limited scope).

### Optimization Tools

- Compress PDF — Reduce file size via Ghostscript with quality presets (low/medium/high).

- Grayscale PDF — Convert color PDFs to grayscale for printing.

### Image ↔ PDF Conversion

- JPG to PDF, PNG to PDF, BMP to PDF, TIFF to PDF (and reverse: PDF to JPG/PNG/BMP/TIFF).

- Batch image upload with sortable preview tiles.

- Optional output as ZIP archive when converting PDF → multiple images.

### Office ↔ PDF Conversion

- Word ↔ PDF (DOC/DOCX) — via LibreOffice headless.

- PowerPoint ↔ PDF (PPT/PPTX) — via LibreOffice headless.

- Excel → PDF (XLS/XLSX) — via LibreOffice headless.

- TXT ↔ PDF — native conversion.

- PDF → ZIP — bundle output assets.

### Security Tools

- Protect PDF — Apply user/owner password and permission flags (printing, copying).

- Unlock PDF — Remove password from a PDF (only when user provides the password).

## 2.2 Platform Features

- 26+ tool pages with unique meta tags, schema.org markup, and i18n routing.

- Drag-and-drop uploader with progress bars, file-size validation, and resumable uploads (tus protocol) for large files.

- Client-side PDF thumbnail rendering via pdf.js for page selection UIs.

- Multilingual UI — English, Spanish, French, German, Portuguese, Arabic (RTL), Hindi, Chinese (8+ locales).

- Auto-delete background job: files older than 1 hour are purged.

- Static informational pages: Home, About, Privacy, Terms, Contact.

- Contact form with captcha + transactional email.

- Cookie-consent banner (GDPR/CCPA).

- Google Analytics 4 + Google Tag Manager integration.

- Google AdSense slots (header, sidebar, in-tool, footer) — toggleable.

- Admin panel (Phase 2) for usage stats, file-size limits, and feature flags.

- Optional user accounts (Phase 3) for history, larger file limits, no ads.

- Stripe-based subscription tier (Phase 3) — Pro/Business.

## 2.3 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | LCP < 2.0s; Lighthouse ≥ 90 on all tool pages. |
| Conversion latency | <5s for files under 10MB on common tools (merge/split/compress). |
| File size limit | Configurable per-tool; default 100MB free / 500MB Pro. |
| Concurrency | Handle 50 concurrent conversions per app server (queued beyond). |
| Availability | 99.5% monthly uptime SLO. |
| Privacy | Files never indexed; deleted ≤ 1 hour; no third-party processing. |
| Security | OWASP Top 10 compliance; signed URLs; rate-limited APIs. |
| Accessibility | WCAG 2.1 AA on all tool pages. |
| Browsers | Chrome, Firefox, Safari, Edge (last 2 versions); mobile responsive. |

# 3. Technology Stack

The stack favors a single Node.js/TypeScript codebase end-to-end for developer velocity, with specialized binaries invoked as child processes for heavy PDF/document operations. This mirrors the reference product while modernizing tooling.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | Next.js 15 (App Router) + React 19 | SSR/SSG for SEO; per-route metadata; React Server Components reduce client JS. |
| Language | TypeScript 5 | Type safety across full stack; required for maintainable team work. |
| UI Styling | Tailwind CSS 4 + shadcn/ui | Utility-first speed; accessible primitives; consistent design tokens. |
| State / Forms | Zustand + React Hook Form + Zod | Lightweight client state; schema-validated forms. |
| File Uploads | Uppy + tus-js-client | Resumable, chunked, large-file uploads with progress. |
| PDF Preview (client) | pdf.js (mozilla) | Render thumbnails for page selection without server roundtrip. |
| Backend Runtime | Node.js 22 LTS | Aligns with Next.js API routes & server actions. |
| API Style | Next.js Route Handlers + tRPC (internal) | Type-safe RPC between UI and server; REST surfaces for external. |
| Job Queue | BullMQ on Redis | Background processing for long PDF jobs; retries, priorities. |
| PDF Engine | pdf-lib (JS), Ghostscript, qpdf, Poppler | pdf-lib for in-process ops; gs for compression; qpdf for protect/unlock. |
| Office Engine | LibreOffice headless (soffice) | Battle-tested DOCX/PPTX/XLSX ↔ PDF conversion. |
| Image Engine | Sharp + ImageMagick | Fast image transforms; multi-format support. |
| Database | PostgreSQL 16 | Job metadata, user accounts (Phase 3), audit logs. |
| ORM | Prisma 5 | Type-safe DB access, migrations. |
| Cache / Queue | Redis 7 | BullMQ backend, rate limiting, session cache. |
| File Storage | Local disk (MVP) → S3-compatible (R2/Spaces) at scale | Cheap MVP; horizontally scalable later. |
| Auth (Phase 3) | Auth.js (NextAuth) + email + OAuth | Drop-in Next.js auth with multiple providers. |
| Payments (Phase 3) | Stripe Billing | Subscription management. |
| Email | Resend or Postmark | Transactional email for contact + auth. |
| i18n | next-intl | Locale routing + server-rendered translations. |
| Observability | Sentry + OpenTelemetry + Grafana/Loki | Errors, traces, logs. |
| Search / Analytics | Plausible (privacy) + GA4 | Self-hosted analytics + GA for AdSense. |
| Infra (MVP) | 1× VPS (Contabo/Hetzner/DO), Docker Compose | Lowest-cost runway under the reference product's model. |
| Infra (Scale) | Kubernetes (DOKS/EKS) + S3 + CloudFront | When traffic exceeds single-node capacity. |
| CI/CD | GitHub Actions + Docker Hub/GHCR | Build, test, image push, deploy. |
| Reverse Proxy | Caddy (auto-TLS) or Nginx + Certbot | HTTPS, gzip/brotli, rate limiting. |

# 4. System Architecture

## 4.1 High-Level Topology

The system is structured around three layers — an edge/web tier, an application tier (Next.js), and a worker tier that runs CPU-heavy PDF/Office operations asynchronously.

| Tier | Responsibility |
| --- | --- |
| Edge | Caddy/Nginx terminates TLS, applies HSTS, gzip, rate limiting, and routes to Next.js. |
| Web/App (Next.js) | Renders SSG/SSR pages, serves API routes, validates uploads, enqueues heavy jobs, returns signed download URLs. |
| Worker | Pulls BullMQ jobs from Redis, invokes Ghostscript/qpdf/LibreOffice/Sharp, writes output, updates job status. |
| Datastore | PostgreSQL for metadata; Redis for queues/cache; disk or S3 for blob storage. |
| Janitor | Cron task (every 5 min) that deletes blobs and DB rows older than 1 hour. |

## 4.2 Request Flow (Example: Compress PDF)

- User opens /compress-pdf — Next.js serves a pre-rendered, SEO-optimized page.

- User drops a PDF; the browser issues a tus PATCH chunked upload to /api/upload.

- Server stores the file in /tmp/uploads/<jobId>, records a Job row (status=queued), and enqueues a BullMQ "compress" job.

- Worker picks the job, invokes Ghostscript (-dPDFSETTINGS=/screen), writes output to /tmp/outputs/<jobId>.pdf, updates Job (status=ready), and returns a signed URL (HMAC-signed, 1h TTL).

- Browser polls (or subscribes via Server-Sent Events) to /api/jobs/:id; on "ready" it triggers a download via the signed URL.

- Janitor removes both input and output after 1 hour.

## 4.3 Component Responsibilities

| Component | Notes |
| --- | --- |
| Next.js App | Pages, RSCs, route handlers, middleware (i18n, rate-limit, CSP). |
| Upload Service | tus-node-server mounted at /api/upload; per-IP and per-tool size caps. |
| Job API | POST /api/jobs creates a job; GET /api/jobs/:id returns state; SSE stream optional. |
| Worker | Single Docker image containing Node + Ghostscript + qpdf + Poppler + LibreOffice + fonts. |
| Storage Adapter | Pluggable: LocalFS for MVP, S3 for scale (same interface). |
| Signer | HMAC-SHA256 over (jobId, expiresAt); validates on download endpoint. |
| Janitor | Node script under cron/systemd-timer; idempotent. |

## 4.4 Folder Structure (Monorepo Suggestion)

pdf-tools/
├── apps/
│   ├── web/                # Next.js app (pages, components, route handlers)
│   ├── worker/             # BullMQ workers + PDF engines
│   └── janitor/            # Cleanup cron
├── packages/
│   ├── core/               # Pure TS: types, validators (Zod), constants
│   ├── engines/            # Adapters for pdf-lib, gs, qpdf, soffice, sharp
│   ├── storage/            # FS + S3 adapters
│   ├── ui/                 # Shared shadcn/ui components
│   └── i18n/               # Translation JSON + helpers
├── infra/                  # Dockerfiles, docker-compose.yml, k8s manifests
├── scripts/                # DB migrations, seed, ops scripts
└── .github/workflows/      # CI

# 5. Data Model

Three primary tables handle the MVP. User-related tables are introduced in Phase 3.

## 5.1 Core Schema (Prisma)

| Table | Fields | Notes |
| --- | --- | --- |
| Job | id (cuid), tool (enum), status (queued¦processing¦ready¦failed¦expired), inputPath, outputPath, sizeIn, sizeOut, params (JSON), error, ip, userAgent, createdAt, expiresAt | TTL via expiresAt; indexed by status + expiresAt for janitor sweeps. |
| RateLimitBucket | key (ip+route), count, windowStart | Used by middleware as a fallback if Redis is unavailable. |
| AuditLog | id, action, jobId, meta (JSON), createdAt | Append-only; aids abuse investigation. |
| User (Phase 3) | id, email, hashedPassword (nullable for OAuth), plan, stripeCustomerId, createdAt | — |
| Subscription (Phase 3) | id, userId, stripeSubId, status, currentPeriodEnd | — |

## 5.2 File Layout on Storage

| Path | Purpose |
| --- | --- |
| /data/uploads/<jobId>/<orig> | User-submitted input(s). |
| /data/outputs/<jobId>/<name> | Generated artifact(s). |
| /data/tmp/<jobId>/ | Scratch space the engine uses during processing. |

On S3, the same prefix scheme is used. A lifecycle rule expires objects after 24 hours as a safety net independent of the janitor.

# 6. Security & Compliance

## 6.1 Threat Model (Summary)

| Threat | Mitigation |
| --- | --- |
| Malicious uploads (zip-bombs, infinite-loop PDFs) | Per-tool file size caps; per-process CPU/RAM limits via cgroups; worker timeouts; magic-byte sniffing before processing. |
| Command injection (LibreOffice, gs) | Never interpolate user input into shell; spawn with argv arrays; sanitize filenames to UUIDs. |
| Path traversal | All paths derived server-side from jobId; never trust client-supplied filenames. |
| SSRF via URL imports (future) | Block private IP ranges; use an outbound allow-list resolver. |
| Cross-origin abuse of API | CORS allow-list = NEXT_PUBLIC_APP_URL only (matches reference product's 06/2025 patch); add Origin/Referer checks on POST. |
| DoS via concurrent conversions | BullMQ concurrency caps + per-IP rate limit (token bucket in Redis). |
| XSS / clickjacking | Strict CSP, X-Frame-Options DENY, sanitize all rendered content. |
| Data leakage of uploaded files | Random opaque jobIds; signed URLs with short TTL; auto-delete; no directory listings. |
| Bot scraping of ads pages | Cloudflare Turnstile on high-cost tools; UA/heuristic throttling. |
| Password-protected PDF brute force (Unlock tool) | Single-attempt only — user must provide the password; no auto-cracking. |

## 6.2 Compliance Checklist

- GDPR — Privacy policy describing the ≤1h retention; data-processor agreements if EU users; cookie consent.

- CCPA — "Do not sell" link; cookie banner.

- DMCA — Designated agent and takedown email.

- PCI — N/A (Stripe handles card data, never touches our servers).

- Accessibility — WCAG 2.1 AA review before launch.

## 6.3 Application Security Practices

- All dependencies pinned; weekly Dependabot + npm audit in CI.

- Secrets in environment variables, not committed; Doppler or AWS SSM for production.

- TLS 1.2+ only; HSTS preload; mTLS between app and workers if split across hosts.

- Strict Content-Security-Policy with nonces (no unsafe-inline).

- All inputs validated through Zod schemas at the route boundary.

- Logs scrubbed of file contents and PII; structured JSON to Loki.

- Quarterly penetration test (OWASP ZAP automated + one manual review).

# 7. SEO & Monetization Strategy

## 7.1 SEO Foundations

- One URL per tool per locale: /en/merge-pdf, /es/unir-pdf, /fr/fusionner-pdf, etc.

- Per-page metadata (title, description, og:image) tuned for the high-intent keyword.

- Schema.org SoftwareApplication + HowTo structured data on each tool page.

- Auto-generated sitemap.xml (one entry per tool × locale) and robots.txt.

- hreflang tags linking locale variants of each tool.

- Pre-rendered (SSG) content above the fold; interactive uploader hydrated client-side.

- Core Web Vitals budget — LCP < 2.0s, INP < 200ms, CLS < 0.1.

- Long-form content section below the tool ("How to merge PDF", FAQ, related tools) — improves dwell time and ranks for question queries.

- Internal linking matrix between related tools (e.g. Merge ↔ Split ↔ Organize).

## 7.2 Monetization Phases

| Phase | Mechanism | Notes |
| --- | --- | --- |
| Launch | Google AdSense | Header banner, sidebar (desktop), in-tool (after result), footer. Ad-blocker-friendly fallback message. |
| Month 2+ | Direct sponsorships | Sell footer placements to PDF SDK vendors / SaaS tools. |
| Month 3+ | Pro plan ($4.99/mo) | Removes ads; 500MB files; OCR; batch jobs; priority queue. |
| Month 6+ | Business plan ($19/mo) | 5GB files; API access; team seats; white-label option. |
| Month 9+ | Affiliate API resale | Resell premium PDF SDK calls (e.g., Adobe PDF Services) at a markup for niche tools. |

# 8. DevOps & Deployment

## 8.1 Environments

| Environment | Purpose | Infra |
| --- | --- | --- |
| Local | Developer workstations | Docker Compose (web + worker + postgres + redis). |
| Preview | Per-PR ephemeral | GitHub Actions deploys to a Fly.io / Railway preview. |
| Staging | Pre-prod QA + load tests | Same topology as prod, smaller VPS. |
| Production | Live traffic | 1 VPS at MVP → 2 app + 2 worker + managed PG/Redis at scale. |

## 8.2 CI/CD Pipeline

- Push/PR → GitHub Actions runs lint, typecheck, unit tests, Playwright e2e.

- On merge to main → build Docker images (web, worker, janitor) and push to GHCR.

- Tagged release → SSH/Ansible deploy to VPS: docker compose pull && docker compose up -d --no-deps.

- Post-deploy: smoke tests hit /api/health and a sample compression job.

- Rollback: previous image tag is always retained; one-command rollback.

## 8.3 Infrastructure-as-Code

- Terraform modules for VPS, DNS (Cloudflare), and S3 buckets.

- Ansible playbooks for VPS bootstrap (Docker, Caddy, fail2ban, ufw).

- All secrets in Doppler; injected at container start.

## 8.4 Observability

| Concern | Tool |
| --- | --- |
| Errors | Sentry (web + worker). |
| Metrics | Prometheus scraping Next.js custom metrics + node_exporter. |
| Logs | Loki + Promtail; structured JSON; 14-day retention. |
| Tracing | OpenTelemetry → Tempo (optional at scale). |
| Uptime | BetterStack / UptimeRobot pinging /api/health every minute. |
| Alerting | PagerDuty or Slack via Grafana alerts. |

# 9. Delivery Roadmap

The plan is delivered across four phases over approximately 16 weeks for MVP, with optional Phase 3/4 adding monetization and scale.

## 9.1 Phase 0 — Discovery & Design (Weeks 1–2)

- Finalize tool list, copywriting, and IA.

- Brand system: logo, color tokens, typography, illustration style.

- High-fidelity Figma for home, tool page, result/download, error states, mobile.

- Tech spike: benchmark Ghostscript vs Adobe PDF Services for compression quality.

- Architecture decision records (ADRs) committed to repo.

## 9.2 Phase 1 — MVP Build (Weeks 3–12)

| Sprint | Goals |
| --- | --- |
| Sprint 1 (W3-4) | Monorepo scaffold, design system, shared UI, Next.js base + i18n, CI. |
| Sprint 2 (W5-6) | Upload service (tus), Job model, BullMQ wiring, Janitor; first 3 tools: Merge, Split, Rotate. |
| Sprint 3 (W7-8) | Image ↔ PDF (8 tools), Compress, Grayscale; thumbnail previews; SSE progress. |
| Sprint 4 (W9-10) | Office ↔ PDF (8 tools) via LibreOffice; Protect / Unlock; PDF→ZIP; Extract Pages; Repair. |
| Sprint 5 (W11) | Static pages (Home, About, Privacy, Terms, Contact); SEO meta + sitemap; analytics; ads slots. |
| Sprint 6 (W12) | Hardening: rate limits, CSP, e2e tests, load test, accessibility audit, bug bash. |

## 9.3 Phase 2 — Launch & Iterate (Weeks 13–16)

- Beta to ~100 users (Product Hunt + Indie Hackers).

- Public launch with PR + SEO content backfill (one long-form guide per tool).

- Admin dashboard (basic): job stats, file-size limit config, feature flags.

- First wave of bug fixes & perf tuning.

## 9.4 Phase 3 — Accounts & Monetization (Weeks 17–24, optional)

- Auth.js (email + Google + GitHub).

- Stripe Billing with Pro/Business tiers; webhook to flip user.plan.

- Account dashboard: usage, billing, API keys.

- Ad-free experience for paying users.

- OCR (Tesseract) and PDF→searchable PDF as Pro features.

## 9.5 Phase 4 — Scale & API (Weeks 25+, optional)

- Public REST API with key-based auth and per-key quotas.

- Move workers to autoscaling pool (k8s HPA or Fly Machines).

- Switch storage to S3-compatible (R2 / Spaces).

- Add CDN (Cloudflare) for downloads.

- Multi-region deployment (US-East + EU-West).

# 10. Team & Budget

## 10.1 Recommended Team (MVP, 16 weeks)

| Role | FTE | Responsibility |
| --- | --- | --- |
| Tech Lead / Senior Full-Stack | 1.0 | Architecture, code review, hard problems, security. |
| Full-Stack Engineer | 1.0 | Tools implementation, API, workers. |
| Frontend Engineer | 1.0 | UI, i18n, accessibility, animations, mobile polish. |
| DevOps Engineer | 0.5 | Infra, CI/CD, observability. |
| UI/UX Designer | 0.5 | Design system, Figma, illustration. |
| QA / SDET | 0.5 | Playwright, load tests, manual regression. |
| Product / PM | 0.5 | Backlog, SEO content brief, launch. |

## 10.2 Indicative Budget (USD)

Mid-market blended rates assumed (USD 60/h for engineering, USD 50/h for design/QA/PM). Costs vary by geography.

| Line Item | Cost |
| --- | --- |
| Team labor — 16 weeks MVP (above mix) | $155,000 – $185,000 |
| Design assets (icons, illustrations, brand) | $3,000 – $6,000 |
| Infra — first 6 months (VPS + Redis + PG + email + Sentry) | $600 – $1,500 |
| 3rd-party services (Cloudflare, Resend, Plausible, Stripe — fees only) | $300 – $800 |
| Pen test + accessibility audit | $5,000 – $10,000 |
| Marketing launch (content, ads, PR) | $5,000 – $15,000 |
| Contingency (15%) | $25,000 – $32,000 |
| Total MVP envelope | $194,000 – $250,000 |

Lean alternative: a single senior full-stack engineer plus a part-time designer can ship a usable MVP in ~20 weeks for $60–90K, trading polish, breadth of tools, and ops maturity for speed and cost.

## 10.3 Ongoing Run-Rate (post-launch, MVP scale)

| Item | Monthly Cost |
| --- | --- |
| VPS (Contabo/Hetzner, 8 vCPU / 32GB) | $30 – $60 |
| Managed PostgreSQL (or self-host) | $0 – $25 |
| Redis (managed or self-host) | $0 – $15 |
| S3 storage + egress (when adopted) | $10 – $50 |
| Cloudflare (Pro) | $20 |
| Sentry / Loki / Grafana Cloud | $30 – $80 |
| Email (Resend/Postmark) | $0 – $15 |
| Domain + misc. | $5 |
| Total | $95 – $270 / month |

# 11. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LibreOffice produces poor DOCX/PPTX conversions | High | Medium | Set user expectations on those pages ("basic conversion"); offer paid Adobe API as a Pro feature. |
| Abuse — users uploading illegal content | Medium | High | Auto-delete in 1h; no indexing; DMCA process; clear TOS; cooperate with law enforcement on warrants. |
| AdSense rejection | Medium | Medium | Build content depth (FAQ, guides) and privacy policy before applying; have fallback ad network (Ezoic, Mediavine). |
| SEO ranking takes 6+ months | High | High | Plan content calendar from week 1; partner backlinks; assume runway for that horizon. |
| VPS single-host outage | Low | High | Daily backups offsite; documented restore runbook; <30-min RTO. |
| LibreOffice memory leaks under load | Medium | Medium | Worker recycles after N jobs; PID limits; monitor RSS via Prometheus. |
| Patent / IP claims on PDF processing | Low | High | All engines used are open-source under permissive licenses (AGPL for LibreOffice — used as a separate process, not linked). |
| Key dependency abandoned | Low | Medium | Vendor pdf-lib and engines via the packages/engines abstraction; swappable adapters. |

# 12. Success Metrics

## 12.1 Launch (first 90 days)

- 10,000+ unique visitors / month.

- ≥ 60% session-to-conversion rate (visitor uploads at least one file).

- Median tool latency under 4s for files ≤10MB.

- Lighthouse ≥ 90 on all tool pages.

- Zero P0 security incidents.

## 12.2 6-Month Targets

- 100,000+ MAU.

- Top-10 Google ranking for at least 5 tool keywords.

- $2,000+ MRR via AdSense + Pro plan.

- Uptime ≥ 99.5%.

- NPS ≥ 40 from in-product survey.

# 13. Appendix — Reference Product Notes

The CodeCanyon product analyzed for this plan is a Next.js / React / Node.js codebase with 26 PDF tools, multi-language UI, AdSense compatibility, and a documented installation path across VPS, Docker, DigitalOcean App Platform, aaPanel, and cPanel. Key observations that informed this plan:

- The reference product enforces auto-delete after 1 hour — adopted as our baseline.

- Its 06/15/2025 release introduced a Cross-Origin Policy requiring NEXT_PUBLIC_APP_URL to be set explicitly. We adopt the same model from day one to avoid the migration pain.

- Reported Office conversion limitations (DOCX/PPTX) are inherent to the LibreOffice approach, not a product defect — our roadmap addresses this with an optional Adobe PDF Services tier behind Pro.

- Pricing model ($149 regular / $699 extended) indicates a low-cost solo-developer cost base; our own envelope assumes a team build with higher polish and ops maturity.

- 139 sales × $149 ≈ $20K gross from a single CodeCanyon listing demonstrates the addressable demand for the category, even before SaaS-style recurring revenue.

- Customer reviews (5.0/5 across 17 reviews) suggest reliability is paramount — our plan invests heavily in observability and pen testing.

## 13.1 Differentiation Opportunities

- Client-side-only processing for small files (WASM via pdf-lib) — "true privacy" tier that never uploads.

- OCR (Tesseract) + searchable PDF output — most competitors charge for this.

- Batch & API — paid tier with a simple REST API for developers.

- AI features (Phase 4): "summarize PDF", "translate PDF", "extract tables" using LLMs.

- Browser extension for one-click PDF actions from any tab.

## 13.2 Out-of-Scope (Explicit)

- Native mobile apps (web responsive only).

- Real-time multi-user collaboration on a PDF.

- Form-filling / form-designer UI (deferred to Phase 4 if demand exists).

- Digital signing with qualified certificates (eIDAS) — requires a separate compliance project.

— End of Plan —